# final capstone testing, deployment & presentation

Lab Guide

Microsoft Power Platform Bootcamp

Day 32 Lab — Final Capstone Testing, Deployment & Presentation

Week: 8 — Final Capstone
Duration: 2 Hours
Day: 32 of 32
Level: Final Enterprise Assessment
Capstone: Procurement & Purchase Request Management System
Starting Point: Procurement Management System Release Candidate
Target: Tested, Deployable & Presentation-Ready Capstone v1.0
Primary Technologies: Power Apps + Dataverse + Power Automate + Model-Driven Apps + Power BI + Solutions + ALM
Primary Goal: Prove that the final capstone is functional, secure, reliable, deployable, supportable, and aligned with business requirements.

1. Final Day

During the bootcamp students learned:

Dataverse

Canvas Apps

Power Fx

Model-Driven Apps

Power Automate

Approvals

Power BI

Power Pages

Copilot Studio

APIs

Custom Connectors

Governance

Solutions

ALM

Testing

Today:

Everything Comes Together.

2. Final Capstone

The completed solution is:

Procurement & Purchase Request Management System

3. Architecture

EMPLOYEE

|

v

EMPLOYEE PURCHASE APP

Canvas App

|

v

DATAVERSE

|

+--------------------+--------------------+

|                    |                    |

v                    v                    v

POWER AUTOMATE       MODEL-DRIVEN APP       POWER BI

APPROVALS             PROCUREMENT         ANALYTICS

|

v

MANAGER

|

v

FINANCE

|

v

PROCUREMENT MANAGER

4. Capstone Components

Students should now have:

Dataverse Tables

Relationships

Choices

Security Roles

Canvas App

Shopping Cart

Purchase Request Submission

Approval Flow

Model-Driven App

Power BI Report

Environment Variables

Connection References

Solution

5. Today's Rule

Feature Freeze.

Do not add:

New modules

New screens

New tables

New AI features

New integrations

unless needed to fix:

A release-blocking defect.

6. Why?

Today's goal is:

STABILIZE

TEST

FIX

RETEST

DEPLOY

VERIFY

PRESENT

7. Development Mindset Changes

Earlier:

What should we build?

Today:

Can we prove what we built works correctly?

8. Production Mindset

A professional solution is not finished when:

The maker says it works.

It is finished when there is:

Evidence

Testing

Security validation

Business approval

Deployment discipline

Documentation

Support ownership

9. Final Day Learning Objectives

By the end of Day 32 students should be able to:

- Freeze capstone scope.

- Review final requirements.

- Build a Requirements Traceability Matrix.

- Build a master UAT plan.

- Test Employee persona.

- Test Manager persona.

- Test Finance persona.

- Test Procurement persona.

- Test Administrator persona.

- Test unauthorized persona.

- Perform positive testing.

- Perform negative testing.

- Perform boundary testing.

- Perform security testing.

- Perform data-integrity testing.

- Perform approval-flow testing.

- Perform error-path testing.

- Perform regression testing.

- Perform smoke testing.

- Perform accessibility checks.

- Test responsive behavior.

- Run App Checker.

- Use Live Monitor.

- Review Power Automate run history.

- Diagnose approval failures.

- Verify request totals.

- Detect double counting.

- Verify duplicate-processing prevention.

- Verify no false success states.

- Verify rejected requests stop processing.

- Verify environment-variable configuration.

- Verify connection references.

- Run Solution Checker.

- Review Solution Layers.

- Review solution dependencies.

- Review release version.

- Publish customizations.

- Export a managed Solution.

- Deploy to TEST.

- Configure environment variables during deployment.

- Configure connection references.

- Verify imported managed Solution.

- Perform TEST smoke testing.

- Perform TEST UAT.

- Compare DEV and TEST.

- Document defects.

- Classify defect severity.

- Define release blockers.

- Fix defects in DEV.

- Retest fixes.

- Promote a tested artifact.

- Explain why the same artifact should move downstream.

- Create a go/no-go decision.

- Create a production-readiness scorecard.

- Review monitoring strategy.

- Review support ownership.

- Review incident handling.

- Review recovery planning.

- Review known limitations.

- Prepare architecture documentation.

- Prepare a solution component inventory.

- Prepare a data model diagram.

- Prepare an approval-process diagram.

- Prepare a security matrix.

- Prepare a deployment architecture.

- Prepare a demo script.

- Demonstrate the Employee experience.

- Demonstrate the approval process.

- Demonstrate Procurement administration.

- Demonstrate Power BI.

- Explain technical design decisions.

- Explain security decisions.

- Explain ALM decisions.

- Explain known limitations.

- Answer architecture questions.

- Provide test evidence.

- Provide deployment evidence.

- Complete final assessment.

- Perform retrospective.

- Complete the bootcamp.

10. Day 32 Schedule

| Time | Activity |
| --- | --- |
| 00:00–00:10 | Scope Freeze & Readiness Review |
| 00:10–00:25 | Requirements Traceability & UAT Setup |
| 00:25–00:50 | End-to-End Functional & Approval Testing |
| 00:50–01:05 | Security, Negative & Boundary Testing |
| 01:05–01:15 | Diagnostics & Defect Fixing |
| 01:15–01:30 | Managed Deployment DEV → TEST |
| 01:30–01:40 | TEST Smoke Test & Regression |
| 01:40–01:48 | Production Readiness / Go-No-Go |
| 01:48–01:58 | Capstone Presentation & Demonstration |
| 01:58–02:00 | Final Score & Bootcamp Close |

PART A — CAPSTONE REQUIREMENTS REVIEW

11. Business Objective

Replace fragmented procurement requests handled through:

Email

Excel

Paper

Chat

Manual follow-up

with:

One governed digital process.

12. Core Requirement 1

Employees can:

Create Purchase Requests.

13. Requirement 2

One Purchase Request can contain:

Multiple items.

14. Requirement 3

Employee can:

Browse Products

Search

Filter by Category

Add to Cart

Change Quantity

Remove Items

15. Requirement 4

The App calculates:

Cart Total.

16. Requirement 5

The system persists:

Purchase Request Header

+

Purchase Request Items

17. Requirement 6

Approval path depends on:

Validated Total Amount.

18. Requirement 7

Requests below:

5,000

require:

Manager.

19. Requirement 8

Requests from:

5,000 through 50,000

require:

Manager

→

Finance

20. Requirement 9

Requests above:

50,000

require:

Manager

→

Finance

→

Procurement Manager

21. Requirement 10

Any rejection:

Stops the process.

22. Requirement 11

Employees can view:

Their own Purchase Requests.

23. Requirement 12

Procurement uses:

Model-Driven App.

24. Requirement 13

Management uses:

Power BI.

25. Requirement 14

Security follows:

Least Privilege.

26. Requirement 15

Application follows:

DEV

→

TEST

→

PROD

ALM.

PART B — REQUIREMENTS TRACEABILITY

27. Build RTM

RTM means:

Requirements Traceability Matrix.

28. Purpose

Every requirement should map to:

Solution Component

Test Case

Result

29. Example

| ID | Requirement | Component | Test |
| --- | --- | --- | --- |
| R01 | Employee creates request | Canvas App + Dataverse | UAT-01 |
| R02 | Multiple items | Cart + PR Item | UAT-02 |
| R03 | Manager approval | Power Automate | UAT-10 |
| R04 | Finance threshold | Power Automate | UAT-11 |
| R05 | Procurement threshold | Power Automate | UAT-12 |
| R06 | Employee sees own requests | Canvas + Security | SEC-01 |
| R07 | Procurement administration | Model-Driven App | MD-01 |
| R08 | Spend analytics | Power BI | BI-01 |
| R09 | Environment portability | Solutions | ALM-01 |

30. Why RTM?

Without it, students may say:

We tested the App.

But cannot prove:

Every requirement was tested.

PART C — TEST ENVIRONMENT

31. Primary Final Testing

Should happen in:

TEST

after deployment.

32. DEV

is for:

Building and fixing.

33. TEST

is for:

Integration Testing

Security Testing

UAT

Regression

Deployment Validation

34. Production

is not:

Your first integration test.

PART D — TEST PERSONAS

35. Prepare Accounts

At minimum:

Employee A

Employee B

Manager

Finance Reviewer

Procurement User

Procurement Manager

Administrator

36. Optional

Have:

Unauthorized User.

37. Why Multiple Users?

Testing everything as System Administrator:

Hides security defects.

PART E — MASTER UAT TABLE

38. Use

| Field | Example |
| --- | --- |
| Test ID | UAT-001 |
| Persona | Employee |
| Requirement | Create Purchase Request |
| Preconditions | Employee exists |
| Steps | Create request |
| Expected | Request created |
| Actual | Request created |
| Result | Pass |
| Evidence | Screenshot/record |
| Tester | Name |
| Date | Date |

39. Allowed Results

Pass

Fail

Blocked

Not Run

40. Avoid

Mostly works

as formal result.

PART F — EMPLOYEE UAT

41. Test E01

Open:

Employee Purchase Request App.

Expected:

App loads successfully.

42. E02

Signed-in employee correctly maps to:

Employee record.

43. E03

Employee's:

Department

displays correctly.

44. E04

Select:

New Purchase Request.

45. E05

Leave Request Title blank.

Expected:

Block.

46. E06

Set Needed By to:

Past date.

Expected:

Block.

47. E07

Leave Business Justification blank.

Expected:

Block.

48. E08

Provide valid Request Details.

Expected:

Continue to catalog.

PART G — PRODUCT CATALOG UAT

49. E09

Open Product Catalog.

Expected:

Active Products only.

50. E10

Search:

Business Laptop

Expected:

Correct Product.

51. E11

Filter:

Information Technology.

Expected:

IT Products.

52. E12

Filter:

Furniture.

Expected:

Furniture Products.

53. E13

Inactive Product.

Expected:

Not available for new selection.

54. E14

Add Business Laptop.

Expected:

Cart line created.

55. E15

Add same Product again.

Expected:

Quantity increases.

56. E16

No duplicate Product row.

PART H — CART UAT

57. E17

Increase Quantity.

Expected:

Line Total updates.

58. E18

Decrease Quantity.

Expected:

Line Total updates.

59. E19

Attempt Quantity:

0

Expected:

Block.

60. E20

Attempt negative Quantity.

Expected:

Block.

61. E21

Remove Item.

Expected:

Item removed.

62. E22

Cart counter.

Expected:

Correct line count.

63. E23

Grand Total.

Expected:

Sum of Line Totals.

PART I — EMPTY CART

64. E24

Try Review with empty Cart.

Expected:

Block.

65. Message should explain:

What user needs to do.

PART J — APPROVAL PREVIEW

66. E25

Cart Total:

700

Expected preview:

Manager.

67. E26

Total:

15,000

Expected:

Manager → Finance

68. E27

Total:

60,000

Expected:

Manager → Finance → Procurement Manager

69. Remember

Preview is:

UX only.

Actual server routing is tested separately.

PART K — SUBMISSION UAT

70. E28

Submit valid Request.

Expected:

Parent created

Children created

Status Submitted

Request Number generated

71. Verify

Request Number:

PR-xxxxxx

72. E29

Success screen appears only after:

Submission succeeds.

73. E30

Cart clears after:

Success.

74. E31

Request appears under:

My Requests.

75. E32

Open Request Details.

Expected:

Correct child items.

PART L — DATA INTEGRITY TEST

76. Select a Request.

Example:

PR-000142

77. Calculate manually

Quantity × Price

for each item.

78. Sum Lines.

79. Compare With

Purchase Request.Total Amount

80. Expected

Equal.

PART M — SNAPSHOT TEST

81. Create request using Product:

Business Laptop

Price = 1,500

82. After Request creation

change Product Standard Unit Price to:

1,800

83. Historical Request Item should remain:

1,500

84. Why?

Request Item stores:

Transaction-time Unit Price.

PART N — DEPARTMENT SNAPSHOT TEST

85. Employee creates request while:

Department = Finance

86. Later Employee is moved to:

IT.

87. Original Request should remain:

Finance.

88. This proves

Request-time context preservation.

PART O — SERVER TOTAL TEST

89. Critical Security/Integrity Test

Stored parent total:

4,000

90. Child Items total:

60,000.

91. Trigger approval.

Expected server result:

Validated Total = 60,000

92. Expected approval route:

Manager

→

Finance

→

Procurement Manager

93. If Flow routes Manager-only:

Critical defect.

PART P — THRESHOLD BOUNDARY TESTING

94. Test T01

4,999.99

Expected:

Manager only.

95. T02

5,000.00

Expected:

Manager

→ Finance

96. T03

50,000.00

Expected:

Manager

→ Finance

97. T04

50,000.01

Expected:

Manager

→ Finance

→ Procurement Manager

98. Why Boundary Tests?

Bugs often happen at:

<

<=

>

>=

boundaries.

PART Q — MANAGER APPROVAL UAT

99. A01

Create low-value Request.

100. Verify:

Manager receives approval.

101. Approval contains:

Request Number

Requester

Department

Total

Needed By

Justification

102. Manager:

Approves.

103. Expected Request:

Manager Decision = Approved

Status = Approved

Current Approval Stage = Completed

104. Finance:

Not Required

105. Procurement:

Not Required

PART R — MANAGER REJECTION

106. A02

Create valid Request.

Manager:

Rejects.

107. Expected:

Status = Rejected

Manager Decision = Rejected

108. Expected:

Manager Comments saved.

109. Expected:

Decision date saved.

110. Finance approval:

Must not start.

111. Procurement approval:

Must not start.

112. Requester receives:

Rejection notification.

PART S — FINANCE APPROVAL

113. A03

Create:

15,000

Request.

114. Manager approves.

115. Expected:

Current Approval Stage = Finance

116. Finance receives:

Approval.

117. Finance approves.

Expected:

Status = Approved

Finance Decision = Approved

118. Procurement:

Not Required.

PART T — FINANCE REJECTION

119. A04

Medium-value Request.

Manager approves.

Finance rejects.

120. Expected:

Status = Rejected

Finance Decision = Rejected

121. Procurement:

Must not start.

PART U — PROCUREMENT APPROVAL

122. A05

High-value Request:

60,000

123. Manager:

Approves.

124. Finance:

Approves.

125. Current Stage:

Procurement.

126. Procurement Manager:

Approves.

127. Expected:

Status = Approved

Manager = Approved

Finance = Approved

Procurement = Approved

PART V — PROCUREMENT REJECTION

128. A06

High-value Request.

Manager:

Approves.

Finance:

Approves.

Procurement Manager:

Rejects.

129. Expected:

Rejected.

130. Requester receives:

Procurement-stage rejection reason.

PART W — MISSING MANAGER TEST

131. Remove Manager from test Employee.

132. Submit Request.

133. Expected:

No Approval sent.

134. Processing Error contains:

Manager configuration missing.

or equivalent.

135. Request must NOT become:

Approved.

136. Request must NOT become:

Rejected.

137. Why?

Nobody made:

A business decision.

PART X — FINANCE CONFIGURATION TEST

138. In DEV/isolated TEST

temporarily remove:

Finance Approver Email.

139. Submit:

15,000

request.

140. Expected:

Preflight fails.

141. Manager approval should ideally:

Not start.

142. Restore configuration after:

Test.

PART Y — PROCUREMENT CONFIGURATION TEST

143. Remove Procurement approver configuration.

144. Submit:

60,000

145. Expected:

No approval chain starts.

146. Processing Error:

Recorded.

PART Z — INVALID ITEM TEST

147. Create test child with:

Quantity = 0

148. Expected:

Approval validation fails.

149. Test:

Quantity = -1

Expected:

Fail.

150. Test:

Unit Price = 0

Expected:

Fail.

PART AA — NO ITEMS

151. Request with zero line items.

Expected:

No approval.

152. This must be rejected by:

Process validation

not mistaken for:

Business rejection.

PART AB — DUPLICATE FLOW TEST

153. Modify Submitted record repeatedly.

154. Expected:

One approval chain.

155. Check:

Approval Started

156. Check Flow run history.

157. If two approvals exist:

High-severity defect.

PART AC — FLOW RUN HISTORY

158. For every approval test:

Open:

Power Automate Run History.

159. Capture:

Run ID

Start

Duration

Result

160. Inspect:

Trigger

List Items

Calculated Total

Approver

Outcome

161. A Green Flow

does NOT automatically prove:

Business logic is correct.

PART AD — SUCCESSFUL BUT WRONG

162. Example

Flow status:

Succeeded

but 60,000 request only goes to:

Manager.

163. Test Result:

FAIL.

164. Why?

Technical execution succeeded.

Business rule:

Failed.

PART AE — TECHNICAL FAILURE TEST

165. Break a test connection in DEV/isolated TEST.

166. Expected:

Flow fails.

167. Verify:

Request not Approved

Request not falsely Rejected

Processing Error recorded

168. This proves

Failure safety.

PART AF — SECURITY TESTING

169. Security must answer two questions:

What SHOULD this user be able to do?

What MUST this user NOT be able to do?

PART AG — EMPLOYEE SECURITY

170. Employee A

Can:

Create own Request.

171. Employee A

Can:

Read own Request.

172. Employee A

should not normally:

Edit Employee B's Request.

173. Test as Employee A.

Try accessing Employee B record through:

Any available user path.

Expected:

Denied.

174. Employee A should not:

Create Vendor

Edit Product Price

Approve Request

Modify Finance Decision

PART AH — REQUESTER SPOOFING

175. Employee UI should not allow selection of:

Requested By.

176. Employee UI should not allow selection of:

Requested Department.

177. Why?

Both are derived from:

Identity/business context.

178. Test

Verify no hidden or visible control allows:

Spoofing.

PART AI — DATAVERSE SECURITY

179. App-level filtering is:

Not enough.

180. Test underlying security roles.

181. Verify Employee role does not have:

Organization-level Purchase Request read

unless intentionally required.

182. Security is additive.

Check users don't also have:

Another broad role.

PART AJ — PROCUREMENT SECURITY

183. Procurement User

should be able to:

Read Purchase Requests

Read Request Items

Manage Products

Manage Categories

Manage Vendors

according to requirements.

184. Procurement should not automatically receive:

System Administrator.

PART AK — APPROVAL FIELD SECURITY

185. Model-Driven App

Check whether normal Procurement user can manually change:

Manager Decision

Finance Decision

Procurement Decision

186. If these are Flow-owned:

Prevent or restrict manual modification.

187. UI read-only alone may not equal:

Complete security.

Review appropriate Dataverse security/process restrictions.

PART AL — ADMIN SECURITY

188. Procurement Administrator

can have broader procurement privileges.

189. But:

Procurement Administrator

≠

Power Platform Administrator

PART AM — POWER BI SECURITY

190. Verify report access.

191. Ask:

Should every Employee see:

Entire company procurement spend?

192. Maybe:

No.

193. Production design may require:

Workspace security

App audiences

Row-Level Security

depending on business requirements.

PART AN — APP CHECKER

194. Open Canvas App in:

Power Apps Studio.

195. Run:

App Checker.

196. Review:

Formula errors

Warnings

Accessibility

197. Release rule:

No unresolved critical formula errors.

PART AO — ACCESSIBILITY CHECKER

198. Review:

Missing AccessibleLabel

Keyboard issues

Control semantics

Screen reader concerns

199. Fix important:

Errors.

200. Test keyboard-only operation.

201. Check:

Search

Category filter

Add to Cart

Quantity

Remove

Review

Submit

PART AP — RESPONSIVE TEST

202. Test App at:

Mobile width

Tablet width

Desktop width

203. Verify:

No clipped text

No invisible buttons

No broken containers

Cart usable

Forms usable

PART AQ — LIVE MONITOR

204. Open:

Live Monitor.

205. Reproduce:

One complete Request submission.

206. Review events for:

Errors

Warnings

Dataverse operations

Slow calls

Delegation warnings

207. Pay special attention to:

Parent Patch.

208. Then:

Child Patch operations.

209. Check:

Final Submit Patch.

210. Expected:

No silent failures.

PART AR — TRACE

211. If diagnostic Trace() statements exist:

review them in:

Live Monitor.

212. Ensure they do not expose:

Tokens

Passwords

Sensitive secrets

PART AS — DELEGATION TEST

213. Review Product Catalog formula.

214. Check for:

Delegation warnings.

215. Product search should use a scalable query pattern such as:

Filter

StartsWith

where supported.

216. Do not solve delegation by:

Raising local row limit and ignoring scale.

PART AT — PERFORMANCE TEST

217. Measure:

App startup

Catalog load

Search response

Cart navigation

Submission

218. Don't write:

Fast enough.

219. Record observations.

Example:

Home usable:

2.1 seconds

Catalog:

1.4 seconds

Submission:

3.8 seconds excluding human approval

220. These are:

Observed test results.

Not universal platform guarantees.

PART AU — MODEL-DRIVEN APP UAT

221. Open:

Procurement Administration.

222. Test navigation:

Purchase Requests

Purchase Request Items

Products

Purchase Categories

Vendors

223. Verify:

Relevant Views.

224. Test:

Requests In Approval.

225. Test:

Approved Requests.

226. Test:

Rejected Requests.

227. Test:

High Value Requests.

228. Test:

Pending Procurement Approval.

229. Test:

Ready for Ordering.

PART AV — REQUEST FORM TEST

230. Open approved Request.

231. Verify:

Request Number

Requester

Department

Total

Status

Approval Decisions

Comments

232. Verify Item subgrid.

233. Expected:

Correct children.

PART AW — MASTER DATA TEST

234. Procurement creates Product.

Expected:

Allowed.

235. Procurement updates Product Price.

Expected:

Allowed.

236. Procurement deactivates Product.

Expected:

Allowed.

237. Product disappears from new Employee catalog.

238. Historical Purchase Request Items remain:

Intact.

PART AX — VENDOR TEST

239. Procurement creates Vendor.

240. Vendor can be selected as:

Preferred Vendor.

241. Deactivate Vendor.

Historical relationships remain:

Available.

PART AY — POWER BI UAT

242. Open:

Procurement Analytics.

243. Refresh.

244. Verify:

Total Requests.

245. Compare with Dataverse count.

246. Verify:

Total Requested Spend.

247. Compare with Dataverse Request totals.

248. Verify:

Approved Requests.

249. Verify:

Rejected Requests.

250. Verify:

Approval Rate.

PART AZ — POWER BI GRAIN TEST

251. Request:

PR-001

Total = 10,000

with:

4 items.

252. Total Requested Spend should increase by:

10,000

not:

40,000.

253. If 40,000:

Double-counting defect.

PART BA — CATEGORY SPEND

254. Category Spend should use:

Item Line Total.

255. Why?

Category exists at:

Product/item grain.

256. Validate one known Request manually.

PART BB — POWER BI FILTER TEST

257. Select:

Finance Department.

258. Expected:

Relevant:

Cards

Charts

Table

filter correctly.

259. Select:

Approved.

Expected:

Approved-only analysis.

PART BC — DEFECT MANAGEMENT

260. Every Failure Becomes

Defect.

261. Use:

BUG ID

Title

Environment

Version

Steps

Expected

Actual

Severity

Evidence

Owner

Status

262. Example

BUG-007

50,000 request incorrectly routed to Procurement

Severity:

High

Expected:

Manager → Finance

Actual:

Manager → Finance → Procurement

PART BD — DEFECT SEVERITY

263. S1 Critical

Examples:

Unauthorized data exposure

Data corruption

Entire production system unavailable

Approval security bypass

264. S2 High

Examples:

Approval route wrong

Core submission broken

Users cannot create Requests

265. S3 Medium

Examples:

Filter wrong

Noncritical notification missing

266. S4 Low

Examples:

Spacing

Minor wording

Visual inconsistency

PART BE — RELEASE BLOCKERS

267. Capstone Release Blockers

Any open:

S1

Core S2

is:

NO-GO.

268. Specific Blockers

Employee can access another employee's private Request unexpectedly

Approval threshold wrong

Server total validation missing

Request can falsely become Approved

Request submission loses data

Production connection invalid

Solution cannot deploy

PART BF — FIX LOCATION

269. Failed TEST?

Fix in:

DEV.

270. Do NOT

permanently fix only:

TEST.

271. Correct:

TEST finds bug

|

v

DEV fix

|

v

New version

|

v

Redeploy TEST

|

v

Retest

PART BG — REGRESSION

272. If Approval threshold bug fixed:

Do not test only:

50,000

273. Retest:

4,999.99

5,000

50,000

50,000.01

274. Why?

One fix can break:

Neighboring conditions.

PART BH — REGRESSION SUITE

275. Minimum Regression

Login

Employee Mapping

Product Search

Add to Cart

Submit

Low Approval

Medium Approval

High Approval

Manager Reject

Finance Reject

Procurement Reject

My Requests

Procurement Admin

Power BI

PART BI — SOLUTION REVIEW

276. Return to:

Procurement & Purchase Request Management

Solution.

277. Confirm:

Unmanaged in DEV.

278. Confirm Publisher.

279. Confirm Version.

280. Final Release Version

Example:

1.0.0.0

or:

1.0.1.0

if fixes were made.

281. Use One Agreed Version.

PART BJ — SOLUTION CONTENTS

282. Verify:

Purchase Category

Vendor

Product

Purchase Request

Purchase Request Item

Employee dependency

Department dependency

283. Verify:

Choices.

284. Verify:

Business Rules.

285. Verify:

Canvas App.

286. Verify:

Approval Flow.

287. Verify:

Model-Driven App.

288. Verify:

Environment Variables.

289. Verify:

Connection References.

PART BK — PUBLISH CUSTOMIZATIONS

290. Save:

Apps and Flows.

291. Publish:

Canvas App.

292. Publish:

Model-Driven components.

293. Publish:

Dataverse customizations.

PART BL — SOLUTION CHECKER

294. Run:

Solution Checker.

295. Solution Checker performs:

Static analysis.

296. Review results related to:

Performance

Reliability

Stability

Best practices

297. Solution Checker should be run on:

Unmanaged Solution

before release.

298. Do not say:

Checker passed, therefore the system is correct.

299. Why?

Solution Checker doesn't know whether:

5,000

should require Finance.

300. Business testing still matters.

PART BM — SOLUTION LAYERS

301. If TEST behavior is unexpected after deployment:

Review:

Solution Layers.

302. Look for:

Active unmanaged customization.

303. Example

Managed App should show:

Submit Request

but TEST shows:

Send

304. Possible cause:

Unmanaged layer override.

PART BN — OBJECT CHECKER

305. For supported Model-Driven App/Site Map issues:

Object Checker may help diagnose:

Active layer hiding customization

Malformed metadata

306. Current status:

Preview.

307. Therefore:

Use as:

Supplemental diagnostic tool.

PART BO — ENVIRONMENT VARIABLES

308. Before export verify:

Finance Approver Email

Procurement Approver Email

Environment Name

309. Target values should be:

TEST-specific.

310. Do not package inappropriate:

DEV Current Values.

PART BP — CONNECTION REFERENCES

311. Verify:

Dataverse

Approvals

Outlook

Connection References.

312. TEST must map them to:

TEST Connections.

313. Do not use developer's personal Production account.

PART BQ — MANAGED EXPORT

314. From DEV export:

Managed Solution.

315. Name example:

ProcurementPurchaseRequestManagement_1_0_0_0_managed.zip

316. Also preserve:

Unmanaged/source artifact

according to ALM strategy.

PART BR — RELEASE ARTIFACT

317. Managed ZIP becomes:

Release Candidate Artifact.

318. Treat it as:

Immutable.

319. Meaning:

Do not manually edit ZIP and still call it:

Tested release.

PART BS — DEPLOY TO TEST

320. Switch:

TEST Environment.

321. Verify:

Dataverse exists.

322. Verify:

Required permissions.

323. Import:

Managed Solution.

PART BT — IMPORT REVIEW

324. Confirm:

Publisher

Version

Solution name

325. Review dependencies.

326. If dependency missing:

Stop and fix source.

327. Do not randomly:

Delete components.

PART BU — ENVIRONMENT VARIABLE CONFIGURATION

328. Set:

Environment Name = TEST

329. Set:

Finance Approver Email =

TEST Finance account

330. Set:

Procurement Approver Email =

TEST Procurement Manager

331. Do not accidentally use:

Production distribution list.

PART BV — CONNECTION CONFIGURATION

332. Map:

Procurement — Dataverse

to:

TEST.

333. Map:

Procurement — Approvals

to:

TEST-approved connection.

334. Map:

Procurement — Outlook

to:

TEST-approved connection.

PART BW — IMPORT

335. Start Import.

336. Monitor.

337. Import Success does NOT mean:

Application is production-ready.

338. Next:

Smoke Test.

PART BX — VERIFY MANAGED SOLUTION

339. TEST Solution Type:

Managed.

340. Verify version:

Matches artifact.

341. Verify all expected components.

342. Verify Flow:

Present.

343. Verify Flow:

Enabled/healthy.

PART BY — TEST DATA

344. Solution deployment doesn't automatically mean all business data exists.

345. TEST needs:

Departments

Employees

Managers

Products

Categories

Vendors

as appropriate.

346. Use:

Fictional test data.

PART BZ — TEST SMOKE TEST

347. Smoke Test 1

Open Employee App.

Expected:

Opens.

348. Smoke Test 2

Create small Request.

349. Smoke Test 3

Submit.

350. Smoke Test 4

Manager receives approval.

351. Smoke Test 5

Approve.

352. Smoke Test 6

Request status becomes:

Approved.

353. Smoke Test 7

Open Procurement Administration.

354. Smoke Test 8

Request is visible.

355. Smoke Test 9

Refresh Power BI.

356. Smoke Test 10

Request appears.

PART CA — TEST CONFIGURATION VALIDATION

357. Verify Approval email goes to:

TEST user.

358. Verify:

Environment Name = TEST

where displayed/logged.

359. Verify Connection References:

TEST.

360. If a real Production manager receives approval:

Stop.

Configuration is wrong.

PART CB — DEPLOYMENT PIPELINE OPTION

361. If Power Platform Pipeline was configured:

Use:

DEV

→

TEST

stage instead of manual import.

362. Pipelines provide:

Deployment history

Environment-variable validation

Connection-reference validation

Controlled promotion

363. Pipeline target environments should be:

Managed Environments.

364. Keep screenshots/evidence of:

Deployment Run.

PART CC — SAME ARTIFACT PRINCIPLE

365. TEST passes.

Production should receive:

The same tested release artifact.

366. Wrong Process

Test Artifact A

↓

Pass

Developer fixes "one tiny thing"

Export Artifact B

↓

PROD

367. Artifact B is:

Untested.

368. Correct

Artifact A

|

+---- TEST

|

+---- PROD

PART CD — IF A BUG IS FOUND

369. Fix in DEV.

370. Increment version if appropriate.

371. Create:

New Artifact.

372. Deploy new Artifact to:

TEST.

373. Repeat UAT/regression.

374. Then promote:

That tested artifact.

PART CE — TESTING AFTER DEPLOYMENT

375. Never rely only on DEV tests.

376. Why?

TEST can differ in:

Security

Connections

Configuration

Data

Licensing

Policies

PART CF — PRODUCTION READINESS REVIEW

377. Use 10 Categories

Functional

Security

Data

Automation

Integration

Performance

Accessibility

ALM

Operations

Documentation

PART CG — FUNCTIONAL READINESS

378. Confirm:

Employee App works

Cart works

Submission works

Approval works

Procurement App works

Power BI works

PART CH — SECURITY READINESS

379. Confirm:

Correct personas

Least privilege

No Requester spoofing

No Approval spoofing

Unauthorized record access blocked

PART CI — DATA READINESS

380. Confirm:

Relationships correct

Required fields correct

Reference data available

Totals correct

Snapshots correct

PART CJ — AUTOMATION READINESS

381. Confirm:

Manager route

Finance route

Procurement route

Rejection paths

Failure handling

Duplicate guard

PART CK — INTEGRATION READINESS

382. Confirm:

Connections

Connection References

Environment Variables

Email/Approval integration

PART CL — PERFORMANCE READINESS

383. Confirm:

No severe delegation issue

No huge startup collection

No excessive repeated calls

Usable response times

PART CM — ACCESSIBILITY READINESS

384. Confirm:

Accessible labels

Keyboard navigation

Text status labels

Readable UI

Responsive layout

PART CN — ALM READINESS

385. Confirm:

Solution complete

Version correct

Managed artifact

TEST deployment

Solution Checker

Environment variables

Connection references

PART CO — OPERATIONS READINESS

386. Confirm:

Business Owner

Technical Owner

Support Owner

Monitoring

Incident response

PART CP — DOCUMENTATION READINESS

387. Confirm:

Architecture

ERD

Process Diagram

Security Matrix

Test Evidence

Release Notes

Known Limitations

PART CQ — FINAL SCORECARD

388. Score Each Area

| Category | Weight |
| --- | --- |
| Functional | 20 |
| Security | 15 |
| Data Integrity | 10 |
| Automation | 15 |
| UX/Accessibility | 10 |
| Model-Driven Administration | 5 |
| Analytics | 10 |
| ALM/Deployment | 10 |
| Documentation | 5 |
| Total | 100 |

389. Suggested Readiness

90–100

Ready

80–89

Conditionally Ready

Below 80

Not Ready

390. Critical Rule

An S1 defect means:

NO-GO

regardless of:

Numerical score.

PART CR — GO / NO-GO MEETING

391. Participants

Example:

Business Owner

Technical Owner

Procurement Representative

Security/Platform Representative

Release Owner

392. Review

UAT

Defects

Security

Deployment

Known limitations

Support

393. Decision Options

GO

CONDITIONAL GO

NO-GO

PART CS — GO

394. GO when:

Critical tests passed

No release blockers

Security validated

Deployment validated

Support ready

PART CT — CONDITIONAL GO

395. Could apply when only:

Accepted noncritical limitations

remain.

396. Example:

Minor mobile alignment issue

No functional/security impact

Fix scheduled

PART CU — NO-GO

397. Examples:

Wrong approval routing

Unauthorized data access

Missing production connection

Unreliable submission

Data corruption

PART CV — RELEASE NOTES

398. Final Release

Procurement & Purchase Request Management v1.0

399. Include:

Release Version

Release Date

Components

New Features

Configuration

Test Result

Known Limitations

Deployment Notes

400. Sample

Release:

1.0.0.0

Components:

Employee Purchase Request App

Procurement Administration

Procurement Approval Flow

Dataverse Procurement Model

Analytics:

Procurement Analytics v1.0

PART CW — KNOWN LIMITATIONS

401. Example

Persisted Draft editing is not implemented.

Canvas parent/child submission isn't a strict server transaction.

Approval workflow assumes responses within normal Flow duration limits.

Purchase Order generation is outside v1.0.

Goods Receipt is outside v1.0.

Invoice matching is outside v1.0.

402. Known Limitation ≠ Failure

if:

Explicitly accepted.

PART CX — SUPPORT MODEL

403. Define:

Business Owner.

Example:

Head of Procurement

404. Define:

Technical Owner.

Example:

Power Platform Team

405. Define:

Support Owner.

Example:

Business Applications Support

406. Define escalation.

User

↓

Help Desk

↓

Power Platform Support

↓

Platform Admin

PART CY — MONITORING

407. What should be monitored?

Flow failures

Processing Errors

Connection failures

Application usage

Capacity

Approval delays

408. Create Model-Driven View:

Processing Errors.

409. Review:

Daily or according to support SLA.

PART CZ — RUNBOOK

410. Final Runbook should contain:

Application Name

Environment

Solution Version

Owners

Connections

Critical Flows

Environment Variables

Known Issues

Common Errors

Recovery Steps

Escalation

PART DA — INCIDENT EXAMPLE

411. Incident:

No Purchase Requests are receiving approvals.

412. First:

Check Flow status/run history.

413. If no runs:

Investigate:

Trigger

Status

Environment

Flow enabled

414. If failed runs:

Inspect:

Failed action.

415. If 401:

Check:

Connection authentication.

416. If 403:

Check:

Permissions/policy.

417. If Flow succeeds but wrong route:

Check:

Business logic.

PART DB — BACKUP & RECOVERY

418. Before Production deployment:

Review:

Environment backup/recovery strategy.

419. Ask:

What if deployment fails?

What if schema change causes issue?

What if data is deleted?

Who can restore?

420. Do not promise:

Rollback

without defining:

What rollback means.

PART DC — ROLLBACK

421. Rollback may involve:

Previous Solution version

Environment restore

Configuration correction

Data restoration

422. Managed Solution uninstall is NOT:

Universal rollback.

423. Why?

Removing managed solution can remove:

Components/data.

PART DD — FINAL DOCUMENTATION PACKAGE

424. Student submits:

1. Business Requirements

2. Architecture Diagram

3. ERD

4. Security Matrix

5. Approval Flow Diagram

6. Environment Architecture

7. UAT Matrix

8. Security Tests

9. Deployment Evidence

10. Release Notes

11. Known Limitations

12. Runbook

PART DE — FINAL ARCHITECTURE DIAGRAM

425.

MICROSOFT ENTRA ID

|

v

AUTHENTICATED USER

|

v

EMPLOYEE PURCHASE APP

Canvas App

|

v

DATAVERSE

+----------------+----------------+

|                |                |

v                v                v

Purchase Request     Product/Vendor     Employees

|

v

Purchase Request Item

|

v

POWER AUTOMATE

|

v

Manager

|

v

Finance

|

v

Procurement Manager

|

v

DATAVERSE

/      \

v        v

MODEL-DRIVEN  POWER BI

PROCUREMENT  ANALYTICS

PART DF — ENVIRONMENT ARCHITECTURE

426.

DEVELOPMENT LIFECYCLE

UNMANAGED SOLUTION

|

v

DEV

|

v

MANAGED ARTIFACT

|

v

TEST

|

v

UAT

|

v

SAME TESTED ARTIFACT

|

v

PROD

PART DG — DATA MODEL DIAGRAM

427.

Department

|

+----< Employee

|        |

|        +----< Purchase Request

|                    |

+--------------------+

|

+----< Purchase Request Item >---- Product

|

v

Purchase Category

Vendor

|

+----< Product

|

+----< Purchase Request Item

PART DH — APPROVAL ARCHITECTURE

428.

SUBMITTED

|

v

SERVER VALIDATION

|

v

MANAGER

/       \

R         A

|         |

v         v

REJECT   <5000?

|

+-----+------+

|            |

Yes           No

|            |

v            v

APPROVED       FINANCE

/     \

R       A

|       |

v       v

REJECT    <=50000?

|

+-----+------+

|            |

Yes           No

|            |

v            v

APPROVED      PROCUREMENT

/          \

R            A

|            |

v            v

REJECTED      APPROVED

PART DI — SECURITY MATRIX

429.

| Capability | Employee | Manager | Finance | Procurement | Admin |
| --- | --- | --- | --- | --- | --- |
| Create own PR | ✓ | ✓ | — | ✓ | ✓ |
| Read own PR | ✓ | ✓ | — | ✓ | ✓ |
| Edit own draft | ✓ | ✓ | — | ✓ | ✓ |
| Approve Manager stage | — | ✓ | — | — | Admin/support only if designed |
| Approve Finance stage | — | — | ✓ | — | Controlled |
| Approve Procurement stage | — | — | — | ✓ Manager | Controlled |
| Manage Products | — | — | — | ✓ | ✓ |
| Manage Vendors | — | — | — | ✓ | ✓ |
| Manage Categories | — | — | — | ✓ | ✓ |
| Platform administration | — | — | — | — | Separate role |

PART DJ — FINAL PRESENTATION

430. Student Presentation Length

Recommended:

7–10 minutes

per student/team.

431. Presentation Rule

Do not spend all presentation time:

Clicking randomly through screens.

432. Tell a Business Story.

PART DK — PRESENTATION STRUCTURE

433. Slide/Section 1

Business Problem.

434. Explain:

Manual procurement

Lost requests

No standardized approvals

No analytics

435. Section 2

Solution Overview.

436. Show Architecture.

437. Section 3

Dataverse Data Model.

438. Explain:

Header

Items

Products

Vendors

Categories

Employees

PART DL — EXPLAIN JUNCTION ENTITY

439. Explain why:

Purchase Request Item

exists.

440. Strong Answer:

Because Purchase Requests and Products have a many-to-many business relationship with attributes including:

Quantity

Price

Line Total

Vendor

so an explicit associative entity is required.

PART DM — SECTION 4

Employee Experience.

441. Demo:

Create Request

Search Product

Add to Cart

Update Quantity

Review

Submit

PART DN — SECTION 5

Approval Architecture.

442. Explain exact boundaries:

< 5,000

5,000–50,000

> 50,000

443. Explain:

Server-side Total validation.

PART DO — SECTION 6

Procurement Administration.

444. Show:

Requests

High Value Requests

Vendors

Products

Items

PART DP — SECTION 7

Analytics.

445. Show:

Total Spend

Approved Spend

Department Spend

Category Spend

Request Status

Top Products

PART DQ — SECTION 8

Security.

446. Explain:

Least privilege

Employee own data

Procurement administration

Flow-controlled approval fields

PART DR — SECTION 9

ALM.

447. Show:

DEV

→

Managed Solution

→

TEST

448. Explain:

Environment Variables

Connection References

PART DS — SECTION 10

Testing.

449. Present:

Boundary tests

Security tests

Negative tests

UAT results

PART DT — SECTION 11

Known Limitations.

450. Good engineers openly state:

Scope limitations.

451. This demonstrates:

Architectural maturity.

PART DU — SECTION 12

Future Roadmap.

452. Possible v2:

Purchase Orders

Goods Receipt

Invoices

ERP Integration

Vendor Portal

Procurement Agent

Budget Integration

Approval SLA

453. Keep Future Roadmap

separate from:

Current completed functionality.

PART DV — LIVE DEMO SCRIPT

454. Demo Account

Sign in as:

Employee.

455. Create Request:

Request Title:

Finance Laptop Upgrade

Products:

40 Business Laptops

Total:

60,000

456. Submit.

457. Show:

Request Number.

458. Show Flow Run.

459. Manager approves.

460. Show Status:

Finance.

461. Finance approves.

462. Show Status:

Procurement.

463. Procurement Manager approves.

464. Show:

Approved.

465. Open Model-Driven App.

466. Show Request.

467. Show Items.

468. Refresh Power BI.

469. Show updated:

Approved Spend.

470. This single demo proves:

Canvas

Dataverse

Power Automate

Approvals

Model-Driven App

Power BI

integration.

PART DW — BACKUP DEMO

471. Live demos can fail because of:

Network

Authentication

Service latency

472. Prepare:

Screenshots

Test Request Number

Previous successful Flow run

as backup evidence.

473. But do not pretend:

Backup evidence is live.

Be transparent.

PART DX — PRESENTATION QUESTIONS

474. Instructor may ask:

Why did you choose Canvas App for Employees?

Expected:

Customized responsive cart UX.

475. Question:

Why Model-Driven App for Procurement?

Expected:

Data-heavy administration over Dataverse.

476. Question:

Why does Power Automate recalculate Total?

Expected:

Don't trust client-side total for approval authorization.

477. Question:

Why store Unit Price on Purchase Request Item?

Expected:

Historical transaction snapshot.

478. Question:

Why store Requested Department?

Expected:

Preserve Department at transaction time.

479. Question:

Why not use a simple many-to-many?

Expected:

Relationship needs:

Quantity

Unit Price

Line Total

480. Question:

Why Environment Variables?

Expected:

Configuration differs by environment.

481. Question:

Why Connection References?

Expected:

Bind portable solution components to environment-specific connections.

482. Question:

Why Managed Solution in TEST?

Expected:

Controlled downstream ALM.

483. Question:

Why not fix TEST directly?

Expected:

DEV remains source of truth.

484. Question:

What happens at exactly 50,000?

Expected:

Manager + Finance

485. Question:

50,000.01?

Expected:

Manager + Finance + Procurement Manager

486. Question:

Technical Flow fails. Is Request rejected?

Expected:

No.

Technical failure != business rejection.

PART DY — FINAL PROJECT RUBRIC

487. Final Capstone Rubric

| Area | Points |
| --- | --- |
| Requirements & Architecture | 10 |
| Dataverse Data Model | 15 |
| Canvas App | 20 |
| Power Fx / Cart Logic | 10 |
| Power Automate Approvals | 15 |
| Model-Driven App | 10 |
| Power BI Analytics | 10 |
| Security | 5 |
| Testing / Documentation | 5 |
| Total | 100 |

PART DZ — REQUIREMENTS & ARCHITECTURE — 10 POINTS

488. Full points:

Clear problem

Clear personas

Correct architecture

Correct approval rules

Good requirement traceability

PART EA — DATAVERSE — 15 POINTS

489. Full points:

Correct tables

Correct data types

Correct relationships

Header-line model

Choices

Keys

Good ownership decisions

PART EB — CANVAS APP — 20 POINTS

490. Full points:

Responsive

Intuitive

Product catalog

Cart

Validation

Review

Submission

My Requests

Details

PART EC — POWER FX — 10 POINTS

491. Full points:

Collections

With

Filter

LookUp

UpdateIf

Sum

Patch

ForAll

IfError

used correctly.

PART ED — POWER AUTOMATE — 15 POINTS

492. Full points:

Server validation

Manager approval

Finance approval

Procurement approval

Boundary routing

Rejections

Error handling

PART EE — MODEL-DRIVEN — 10 POINTS

493. Full points:

Useful navigation

Forms

Views

Subgrids

Catalog administration

Operational usability

PART EF — POWER BI — 10 POINTS

494. Full points:

Correct model

Measures

Spend KPIs

Department

Category

Status

No double counting

PART EG — SECURITY — 5 POINTS

495. Full points:

Least privilege

Correct roles

Employee isolation

Approval protection

No obvious overexposure

PART EH — TESTING/DOCUMENTATION — 5 POINTS

496. Full points:

UAT

Boundary tests

Security tests

Release notes

Architecture documentation

PART EI — GRADE BAND

497. Example

90–100

Excellent / Production-oriented

80–89

Very Good

70–79

Good / Needs improvement

60–69

Partial

<60

Incomplete

498. Instructor can adapt

to organizational grading policy.

PART EJ — AUTOMATIC CRITICAL DEDUCTIONS

499. Examples

Employee can set:

Approved.

Major issue.

500. High-value request bypasses:

Required approval.

Major issue.

501. Another Employee's confidential Request is exposed:

Major security issue.

502. Power BI double-counts spend:

Major analytics issue.

503. App reports success after failed write:

Reliability issue.

PART EK — STUDENT SELF-ASSESSMENT

504. Score Yourself

From 1 to 5:

Dataverse

Canvas Apps

Power Fx

Power Automate

Power BI

Model-Driven Apps

Power Pages

Copilot Studio

Governance

ALM

505. Identify:

Strongest skill.

506. Identify:

Skill needing more practice.

PART EL — FINAL TECHNICAL CHECKLIST

507. Canvas App

☐ Current Employee

☐ Department

☐ Product search

☐ Category filter

☐ Cart

☐ Quantity

☐ Total

☐ Review

☐ Submit

☐ My Requests

☐ Details

508. Dataverse

☐ Department

☐ Employee

☐ Purchase Category

☐ Vendor

☐ Product

☐ Purchase Request

☐ Purchase Request Item

509. Automation

☐ Trigger

☐ Duplicate guard

☐ Item validation

☐ Total validation

☐ Manager

☐ Finance

☐ Procurement

☐ Rejection

☐ Errors

☐ Notifications

510. Model-Driven

☐ Purchase Requests

☐ Request Items

☐ Products

☐ Categories

☐ Vendors

☐ Views

☐ Subgrid

☐ Dashboard

511. Power BI

☐ Total Requests

☐ Approved Requests

☐ Rejected Requests

☐ Total Spend

☐ Approved Spend

☐ Approval Rate

☐ Department

☐ Category

☐ Status

☐ Trend

512. ALM

☐ Solution

☐ Publisher

☐ Version

☐ Environment Variables

☐ Connection References

☐ Solution Checker

☐ Managed Export

☐ TEST Import

PART EM — FINAL UAT MATRIX

513.

| ID | Scenario | Expected |
| --- | --- | --- |
| U01 | App opens | Pass |
| U02 | Employee mapping | Correct |
| U03 | Department mapping | Correct |
| U04 | Search Product | Correct |
| U05 | Add Product | Pass |
| U06 | Duplicate Product | Increase qty |
| U07 | Remove Product | Pass |
| U08 | Invalid qty | Block |
| U09 | Submit Request | Pass |
| U10 | Request Number | Generated |
| U11 | My Requests | Correct |
| U12 | Request Details | Correct |
| U13 | Manager low approval | Pass |
| U14 | Manager rejection | Stop |
| U15 | Finance approval | Pass |
| U16 | Finance rejection | Stop |
| U17 | Procurement approval | Pass |
| U18 | Procurement rejection | Stop |
| U19 | Total recalculation | Correct |
| U20 | Invalid items | No approval |
| U21 | Missing Manager | Error |
| U22 | Duplicate trigger | One process |
| U23 | Procurement App | Pass |
| U24 | Power BI | Pass |
| U25 | Managed TEST | Pass |

PART EN — BOUNDARY MATRIX

514.

| ID | Amount | Route |
| --- | --- | --- |
| B01 | 0 | Invalid |
| B02 | 100 | Manager |
| B03 | 4,999.99 | Manager |
| B04 | 5,000 | Manager → Finance |
| B05 | 49,999.99 | Manager → Finance |
| B06 | 50,000 | Manager → Finance |
| B07 | 50,000.01 | Manager → Finance → Procurement |
| B08 | 100,000 | Manager → Finance → Procurement |

PART EO — SECURITY MATRIX

515.

| ID | Test | Expected |
| --- | --- | --- |
| S01 | Employee create own | Allow |
| S02 | Employee view own | Allow |
| S03 | Employee view other unauthorized | Deny |
| S04 | Employee edit Product | Deny |
| S05 | Employee create Vendor | Deny |
| S06 | Employee change approval fields | Deny |
| S07 | Procurement manage Product | Allow |
| S08 | Procurement manage Vendor | Allow |
| S09 | Finance review required approval | Allow |
| S10 | Unauthorized admin access | Deny |

PART EP — FAILURE MATRIX

516.

| ID | Failure | Expected |
| --- | --- | --- |
| F01 | Parent Patch fails | No child writes |
| F02 | Child Patch fails | Remain Draft |
| F03 | Final Submit Patch fails | No success |
| F04 | Flow no items | No approval |
| F05 | Invalid quantity | No approval |
| F06 | Missing Manager | Processing error |
| F07 | Missing Finance | Processing error |
| F08 | Missing Procurement | Processing error |
| F09 | Approval connector fails | Not Rejected |
| F10 | Duplicate trigger | No duplicate approval |

PART EQ — ANALYTICS MATRIX

517.

| ID | Metric | Validation |
| --- | --- | --- |
| P01 | Total Requests | Dataverse count |
| P02 | Approved Requests | Approved count |
| P03 | Rejected Requests | Rejected count |
| P04 | Total Requested Spend | Header totals |
| P05 | Approved Spend | Approved headers |
| P06 | Item Spend | Line totals |
| P07 | Category Spend | Item-level |
| P08 | Approval Rate | Approved / decided |
| P09 | Department Spend | Request-time dept |
| P10 | Monthly Trend | Submitted date |

PART ER — ALM MATRIX

518.

| ID | Test | Expected |
| --- | --- | --- |
| A01 | DEV solution | Unmanaged |
| A02 | Publisher | Correct |
| A03 | Version | Correct |
| A04 | Environment variables | Present |
| A05 | Connection refs | Present |
| A06 | Solution Checker | Reviewed |
| A07 | Managed export | Success |
| A08 | TEST import | Success |
| A09 | TEST solution | Managed |
| A10 | TEST config | Correct |
| A11 | TEST connections | Correct |
| A12 | Smoke test | Pass |
| A13 | UAT | Pass |
| A14 | Release notes | Complete |
| A15 | Artifact | Preserved |

PART ES — FINAL CAPSTONE DELIVERABLES

519. Deliverable 1

Requirements Traceability Matrix.

520. Deliverable 2

Architecture Diagram.

521. Deliverable 3

Dataverse ERD.

522. Deliverable 4

Security Matrix.

523. Deliverable 5

Approval Process Diagram.

524. Deliverable 6

Screenshot/video:

Employee Canvas App.

525. Deliverable 7

Screenshot:

Shopping Cart.

526. Deliverable 8

Screenshot:

Submitted Request.

527. Deliverable 9

Screenshot:

Manager Approval.

528. Deliverable 10

Screenshot:

Finance Approval.

529. Deliverable 11

Screenshot:

Procurement Approval.

530. Deliverable 12

Screenshot:

Model-Driven Procurement App.

531. Deliverable 13

Screenshot:

Power BI Analytics.

532. Deliverable 14

Boundary Test Evidence.

533. Deliverable 15

Security Test Evidence.

534. Deliverable 16

Negative Test Evidence.

535. Deliverable 17

App Checker Results.

536. Deliverable 18

Solution Checker Results.

537. Deliverable 19

Managed TEST Deployment Evidence.

538. Deliverable 20

Final UAT Matrix.

539. Deliverable 21

Production Readiness Scorecard.

540. Deliverable 22

Go/No-Go Decision.

541. Deliverable 23

Release Notes.

542. Deliverable 24

Known Limitations.

543. Deliverable 25

Support Runbook.

544. Deliverable 26

Final Presentation.

PART ET — FINAL KNOWLEDGE CHECK

545. Question 1

Why should we stop adding features on final testing day?

Answer

To:

Stabilize and validate the release.

546. Question 2

What is an RTM?

Answer

Requirements Traceability Matrix.

547. Question 3

Why use it?

Answer

To connect:

Requirement

→

Component

→

Test evidence

548. Question 4

What are the three main environments?

Answer

DEV

TEST

PROD

549. Question 5

Where should permanent fixes originate?

Answer

DEV.

550. Question 6

What Solution type is normally used in DEV?

Answer

Unmanaged.

551. Question 7

What Solution type should TEST normally receive?

Answer

Managed.

552. Question 8

What should PROD receive?

Answer

The tested managed release artifact.

553. Question 9

Why the same artifact?

Answer

So Production receives:

What was actually tested.

554. Question 10

What happens at 4,999.99?

Answer

Manager.

555. Question 11

What happens at exactly 5,000?

Answer

Manager

→

Finance

556. Question 12

Exactly 50,000?

Answer

Manager

→

Finance

557. Question 13

50,000.01?

Answer

Manager

→

Finance

→

Procurement Manager

558. Question 14

Why server-recalculate Total?

Answer

To avoid trusting:

Client-calculated approval authority.

559. Question 15

What happens when Manager rejects?

Answer

Rejected and stop.

560. Question 16

If Finance rejects?

Answer

Rejected and stop.

561. Question 17

If approval connector fails?

Answer

Technical failure.

Not:

Business rejection.

562. Question 18

What should Employee A see?

Answer

Authorized Purchase Requests according to security design.

563. Question 19

Does Canvas filtering alone provide security?

Answer

No.

564. Question 20

What provides Dataverse authorization?

Answer

Mechanisms including:

Security Roles

Ownership

Business Units

Teams

Sharing

565. Question 21

What does App Checker help find?

Answer

Potential:

Formula

Accessibility

App-design issues

566. Question 22

What is Live Monitor used for?

Answer

Runtime diagnostics.

567. Question 23

What is Solution Checker?

Answer

A static analysis tool for:

Power Platform solution objects.

568. Question 24

Does Solution Checker replace UAT?

Answer

No.

569. Question 25

What can Solution Layers reveal?

Answer

Whether customization layers are:

Overriding expected behavior.

570. Question 26

What is the role of Environment Variables?

Answer

Environment-specific configuration.

571. Question 27

What is a Connection Reference?

Answer

A portable solution-level reference to:

An environment connection.

572. Question 28

What is smoke testing?

Answer

A quick check of:

Critical functionality after deployment.

573. Question 29

What is regression testing?

Answer

Re-testing existing functionality after:

A change.

574. Question 30

What is UAT?

Answer

User Acceptance Testing.

575. Question 31

Who should perform UAT?

Answer

Representative:

Business users/stakeholders.

576. Question 32

What is a release blocker?

Answer

A defect/risk serious enough to prevent:

Production release.

577. Question 33

Can a 95/100 solution still be NO-GO?

Answer

Yes.

If it has:

Critical security or data issue.

578. Question 34

Why store Unit Price on Purchase Request Item?

Answer

Historical transaction snapshot.

579. Question 35

Why store Requested Department?

Answer

Request-time organization snapshot.

580. Question 36

Why is Purchase Request Item a separate table?

Answer

Because line-level data includes:

Quantity

Unit Price

Line Total

Vendor

581. Question 37

Why use Power BI Item Spend for Category analysis?

Answer

Category belongs at:

Product/item grain.

582. Question 38

Why use Request Total for overall spend?

Answer

It exists at:

Request grain.

583. Question 39

What does a professional presentation include besides a demo?

Answer

Architecture

Requirements

Security

Testing

ALM

Limitations

584. Question 40

What is the final goal of the bootcamp?

Answer

To design, build, secure, automate, analyze, deploy, and support:

Real business solutions using Microsoft Power Platform.

PART EU — FINAL PRACTICAL EXAM

585. Students Must Complete

Without instructor assistance:

Step 1

Open the Employee App.

Step 2

Create a valid Purchase Request.

Step 3

Add multiple Products.

Step 4

Validate Total.

Step 5

Submit.

Step 6

Show Dataverse parent.

Step 7

Show Dataverse children.

Step 8

Show generated Request Number.

Step 9

Show Flow trigger.

Step 10

Show validated Total.

Step 11

Demonstrate Manager approval.

Step 12

Demonstrate Finance approval.

Step 13

Demonstrate Procurement approval.

Step 14

Demonstrate rejection path.

Step 15

Explain exact threshold boundaries.

Step 16

Demonstrate Employee security.

Step 17

Open Procurement Administration.

Step 18

Show Product/Vendor management.

Step 19

Open Power BI.

Step 20

Validate one KPI.

Step 21

Run App Checker.

Step 22

Show Solution Checker.

Step 23

Show Environment Variables.

Step 24

Show Connection References.

Step 25

Show managed TEST deployment.

Step 26

Explain one known limitation.

Step 27

Explain one future enhancement.

Step 28

Present architecture.

Step 29

Present security model.

Step 30

State final Go/No-Go decision.

PART EV — FINAL INSTRUCTOR QUESTIONS

586. Architecture

Why did you use Dataverse?

Strong answer:

Relational data

Security

Power Platform integration

Transactional business entities

Solutions/ALM

587. Security

Why don't you trust UI hiding?

Because:

UI isn't authorization.

588. Integration

Why Connection References?

Because Connections differ between:

DEV

TEST

PROD

while Flow logic should remain:

Portable.

589. Configuration

Why Environment Variables?

Because values such as Finance approver are:

Environment-specific.

590. Analytics

Why is Item Spend different from Request Spend?

Because they have:

Different grain.

591. Reliability

Why doesn't your App immediately mark the Request Submitted before saving children?

Because child writes can:

Fail partially.

592. Approval

Why recalculate Total again in Power Automate?

To establish:

Trusted server-side business value.

593. Governance

Why Managed Solution in TEST?

To enforce:

Controlled downstream release behavior.

594. Testing

Which test gives you the most confidence?

Strong answer:

No single test.

Confidence comes from:

Functional

Boundary

Security

Negative

Integration

Regression

UAT

combined.

PART EW — BOOTCAMP RETROSPECTIVE

595. Week 1

Dataverse.

Students learned:

Tables

Columns

Relationships

Security

Solutions

596. Week 2

Canvas Apps.

Forms

Galleries

Navigation

Power Fx

Complete App

597. Week 3

Advanced Power Apps.

Architecture

Advanced Power Fx

Connectors

Model-Driven Apps

598. Week 4

Power Automate.

Triggers

Actions

Approvals

Error Handling

Monitoring

599. Week 5

Power BI.

Power Query

Data Modeling

DAX

Dashboards

600. Week 6

Power Pages & Copilot Studio.

External Sites

Authorization

Agents

Knowledge

Actions

601. Week 7

Enterprise Platform.

APIs

Custom Connectors

Governance

ALM

Troubleshooting

602. Week 8

Enterprise Capstone.

Architecture

Canvas App

Approvals

Administration

Analytics

Testing

Deployment

PART EX — COMPLETE PLATFORM VIEW

603.

MICROSOFT POWER PLATFORM

|

+-----------+--------------+--------------+-----------+

|           |              |              |           |

v           v              v              v           v

POWER APPS   AUTOMATE        POWER BI       PAGES       COPILOT

|           |              |              |           |

+-----------+--------------+--------------+-----------+

|

v

DATAVERSE

|

v

CONNECTORS

|

v

EXTERNAL SYSTEMS / APIs

604. Enterprise Layer

BUSINESS SOLUTION

|

+--------------------+--------------------+

|                    |                    |

v                    v                    v

SECURITY             GOVERNANCE             ALM

|                    |                    |

v                    v                    v

TESTING             MONITORING            SUPPORT

PART EY — FINAL CAPSTONE PASS CRITERIA

605. Minimum Passing Capstone

Must demonstrate:

Working Dataverse Model

Working Employee App

Working Cart

Working Submission

Working Approval

Working Administration App

Working Analytics

606. And:

Reasonable Security

Testing Evidence

Solution Packaging

Technical Explanation

PART EZ — EXCELLENT CAPSTONE

607. An Excellent Solution

doesn't just:

Work.

It is:

Understandable

Maintainable

Secure

Testable

Deployable

Supportable

Auditable

PART FA — FINAL PRODUCTION READINESS CHECKLIST

608. Business

☐ Requirements approved

☐ Personas identified

☐ Approval rules confirmed

☐ Thresholds confirmed

☐ Known limitations accepted

609. Data

☐ Dataverse model reviewed

☐ Relationships correct

☐ Required fields

☐ Reference data

☐ Historical snapshots

610. Canvas

☐ Responsive

☐ Accessible

☐ App Checker

☐ Delegation reviewed

☐ Error handling

☐ No false success

611. Automation

☐ Server validation

☐ Correct thresholds

☐ Rejections

☐ Error handling

☐ Duplicate guard

☐ Notifications

612. Security

☐ Least privilege

☐ Employee isolation

☐ Admin separation

☐ Approval field protection

☐ Test personas

613. Analytics

☐ Measures validated

☐ Grain correct

☐ No double counting

☐ Refresh tested

☐ Sharing/security planned

614. ALM

☐ DEV unmanaged

☐ Managed artifact

☐ TEST managed

☐ Configuration externalized

☐ Connections mapped

☐ Solution Checker

☐ Same artifact promotion

615. Operations

☐ Owners

☐ Monitoring

☐ Runbook

☐ Incident process

☐ Recovery plan

PART FB — FINAL GO/NO-GO TEMPLATE

616.

Solution:

Procurement & Purchase Request Management

Version:

1.0.0.0

Environment:

TEST

Functional Testing:

PASS / FAIL

Security Testing:

PASS / FAIL

Approval Boundary Testing:

PASS / FAIL

Regression:

PASS / FAIL

Deployment:

PASS / FAIL

Critical Defects:

0 / __

High Defects:

0 / __

Known Limitations:

____________________

Decision:

GO / CONDITIONAL GO / NO-GO

Approved By:

____________________

Date:

____________________

PART FC — FINAL RELEASE STATEMENT

617. Example

Procurement & Purchase Request Management v1.0 has completed functional, security, approval-boundary, regression, and deployment testing in TEST.

All release-blocking issues have been resolved.

The solution is approved for controlled production deployment subject to production connection, licensing, security, and operational readiness validation.

PART FD — FINAL STUDENT REFLECTION

618. Ask

What did you learn about:

Data Modeling?

619. What did you learn about:

App Design?

620. About:

Automation?

621. About:

Security?

622. About:

Analytics?

623. About:

Deployment?

624. What would you change in:

v2?

PART FE — NEXT STEPS AFTER BOOTCAMP

625. Continue With

More advanced:

Dataverse Plug-ins

Custom APIs

PCF Components

Azure Integration

Azure Functions

Service Bus

Advanced ALM

Azure DevOps

GitHub Actions

Power Platform CLI

626. Also Develop

Solution architecture

Governance

Security

Licensing knowledge

Performance engineering

PART FF — PROFESSIONAL PROJECT IDEAS

627. Build

Employee Onboarding System.

628. Build

Expense Management.

629. Build

Sales Opportunity Management.

630. Build

Customer Service Portal.

631. Build

Asset Management.

632. Build

Project Intake & Approval.

633. Build

Contract Management.

634. Build

Vendor Management.

635. Build

Field Inspection App.

636. Build

Recruitment Management.

PART FG — PORTFOLIO

637. Students should document capstone as:

Portfolio Project.

638. Include:

Problem

Architecture

Screenshots

Data Model

Automation Diagram

Analytics

Security

Technical Decisions

639. Avoid publishing:

Real company secrets.

640. Use:

Sanitized/sample data.

PART FH — FINAL BOOTCAMP OUTCOME

641. After 32 Days

The student should no longer see Power Platform as:

Power Apps

+

Some Flows

642. Instead

They should understand:

BUSINESS REQUIREMENTS

|

v

DATA ARCHITECTURE

|

v

APPLICATION UX

|

v

BUSINESS AUTOMATION

|

v

ANALYTICS

|

v

SECURITY

|

v

GOVERNANCE

|

v

ALM

|

v

OPERATIONS

643. This Is

Enterprise Solution Development.

PART FI — MOST IMPORTANT CAPSTONE LESSON

644. Technology Comes After

Business Design.

645. Second Lesson

A good App begins with:

Good Data Modeling.

646. Third Lesson

A beautiful interface is not secure unless:

Backend authorization is correct.

647. Fourth Lesson

An automated process is not reliable unless:

Failure paths are designed.

648. Fifth Lesson

A dashboard is not useful unless:

Metrics are correctly defined.

649. Sixth Lesson

A working DEV App is not production-ready without:

ALM.

650. Seventh Lesson

A successful Flow run does not necessarily mean:

Correct business outcome.

651. Eighth Lesson

Never trust client-side calculations for:

High-impact authorization decisions

without server-side validation.

652. Ninth Lesson

Testing must prove:

WHAT SHOULD WORK

and:

WHAT MUST NOT WORK.

653. Tenth Lesson

Professional development does not end at:

Deployment.

It continues through:

Monitoring

Support

Incident management

Improvement

PART FJ — FINAL CAPSTONE ARCHITECTURE SUMMARY

654.

PROCUREMENT BUSINESS PROCESS

|

v

EMPLOYEE CANVAS APP

|

v

DATAVERSE

|

+----------------+----------------+

|                |                |

v                v                v

POWER AUTOMATE   MODEL-DRIVEN APP    POWER BI

|                |                |

v                v                v

APPROVALS        OPERATIONS        INSIGHTS

|

v

SERVER VALIDATION

|

v

BUSINESS CONTROL

655. Deployment

DEV

Unmanaged

|

v

Solution Checker

|

v

Managed Artifact

|

v

TEST

|

v

UAT

|

v

GO / NO-GO

|

v

PROD

PART FK — 32-DAY BOOTCAMP COMPLETE

656. Final Course Journey

WEEK 1

DATAVERSE

↓

WEEK 2

CANVAS APPS

↓

WEEK 3

ADVANCED POWER APPS

↓

WEEK 4

POWER AUTOMATE

↓

WEEK 5

POWER BI

↓

WEEK 6

POWER PAGES + COPILOT

↓

WEEK 7

ENTERPRISE GOVERNANCE + ALM

↓

WEEK 8

CAPSTONE

657. Total Duration

32 Training Days

×

2 Hours

=

64 Hours

658. Final Result

Students have experienced the full cycle:

IDEA

↓

REQUIREMENTS

↓

DATA MODEL

↓

BUILD

↓

AUTOMATE

↓

ANALYZE

↓

SECURE

↓

GOVERN

↓

TEST

↓

DEPLOY

↓

SUPPORT

659. Final Instructor Message

The purpose of this bootcamp was not simply to teach where buttons are located in Microsoft Power Platform.

Interfaces change.

Menus move.

Products evolve.

The more durable skill is learning how to:

Analyze a business process

Design the right data model

Choose the right Power Platform product

Build maintainable applications

Automate safely

Secure data correctly

Test with evidence

Deploy through controlled ALM

Support what you build

660. Final Challenge

Before calling any future solution:

Production Ready

ask:

Does it solve the business problem?

Is the data model correct?

Is it secure?

Does it handle failure?

Can it scale?

Can it be tested?

Can it be deployed?

Can someone else maintain it?

Can we recover when something goes wrong?

If you can answer those questions with evidence:

You are thinking like a Power Platform Solution Architect.

END OF DAY 32

END OF MICROSOFT POWER PLATFORM BOOTCAMP

Final Capstone Completed

Procurement & Purchase Request Management System v1.0

Students have now completed:

✓ Requirements Analysis

✓ Solution Architecture

✓ Dataverse Modeling

✓ Relationships

✓ Security Roles

✓ Canvas App Design

✓ Responsive UI

✓ Product Catalog

✓ Shopping Cart

✓ Power Fx

✓ Parent/Child Transactions

✓ Error Handling

✓ Server Validation

✓ Manager Approvals

✓ Finance Approvals

✓ Procurement Approvals

✓ Threshold Routing

✓ Model-Driven Administration

✓ Power BI Analytics

✓ Testing

✓ Security Testing

✓ Boundary Testing

✓ Regression Testing

✓ App Checker

✓ Live Monitor

✓ Solution Checker

✓ Environment Variables

✓ Connection References

✓ Managed Solutions

✓ TEST Deployment

✓ Production Readiness

✓ Release Management

✓ Documentation

✓ Final Presentation

MICROSOFT POWER PLATFORM BOOTCAMP — COMPLETE